ICF_Investment

Complete Project Development Roadmap

A phase-by-phase guide from local setup through testing and deployment

Laravel 13 • PHP 8.3 • MySQL • Blade • Bootstrap 5 • JavaScript • Chart.js

Prepared for study before implementation

# How to use this roadmap

Read all phases before coding. When you begin, complete one phase at a time, test its deliverables, and fix errors before proceeding. This roadmap is written for a learner using Antigravity on Windows with Laragon, Composer, Node.js/npm and Git.

# Project purpose and scope

ICF_Investment is planned as a polished investment/banking-style dashboard suitable for a developer portfolio. The demo may include a sample balance such as $1,000,000, account activity, transaction history, simulated transfers, beneficiaries, receipts, statements, charts, notifications and an admin area.

Important boundary: keep the project clearly marked DEMO/SIMULATION. Do not claim it is a licensed financial institution, accept real deposits, execute real payments, connect to real bank rails or collect real banking credentials. A real financial product would require specialist legal, regulatory, security and provider review.

# Planned technology stack

| Technology | Purpose |
| --- | --- |
| Laravel 13 / PHP 8.3 | Application routes, business rules, validation and server-side rendering. |
| MySQL via Laragon | Persistent data for users, accounts and transaction records. |
| Blade | Reusable server-rendered pages and layouts. |
| Bootstrap 5 + custom CSS | Responsive layout and visual styling. |
| JavaScript + Vite + npm | Frontend interactions and asset building. |
| Chart.js | Account activity and transaction analytics. |
| Composer | Laravel and PHP dependency management. |
| Git / GitHub | Version history and source backup. |
| A compatible Laravel PDF package | PDF receipts/statements, selected during that phase. |

# Planned roles

Demo customer: views their own dashboard, accounts, transactions, beneficiaries, receipts and profile.

Administrator: manages demo users and sees authorized audit events. Admin access must be enforced server-side.

Optional support role: read-only access to selected support information, only if required.

# Planned screens

Public landing page with a clear demo disclaimer.

Login, logout, password reset and optional registration/invitation flow.

Customer dashboard with demo balance, account summary, recent activity and charts.

Account details and transaction history with search, filters and pagination.

Simulated transfer flow: beneficiary, amount, review, confirmation and receipt.

Beneficiary management; invoices/receipts and downloadable statements.

Profile, password/security settings and notifications.

Admin dashboard, user management and audit log viewer.

# Phase 1: Verify the development environment

Purpose: Confirm that the installed tools work together before adding features.

## Tasks

Start Laragon using Start All and confirm its required services are running.

Open C:\laragon\www\ICF_Investment in Antigravity.

Check php -v, composer -V, node -v, npm.cmd -v and git --version.

Confirm php artisan --version works; the user has reported Laravel Framework 13.38.0.

Confirm the PHP ZIP extension is enabled if Composer needs it. Check the active php.ini shown in Composer errors.

Use npm.cmd if PowerShell blocks npm.ps1; do not weaken the whole system execution policy just for npm.

Initialize Git and make a safe first commit; never commit .env or secrets.

## Deliverables

Working local toolchain.

Laravel project folder open in Antigravity.

Initial Git commit.

## Completion checklist

☐ All version commands work.

☐ Laravel artisan command works.

☐ No secrets are tracked by Git.

Important: If Composer says the project folder already exists and is not empty, inspect and preserve it rather than deleting it.

# Phase 2: Confirm requirements and scope

Purpose: Decide exactly what the prototype must do before building screens or schema.

## Tasks

Choose the product description: portfolio demo, investment dashboard prototype or general banking-style simulation.

List user roles, screens and tasks each role must complete.

Choose demo currency, initial sample balance, transaction-history period and whether there are multiple demo accounts.

Decide whether registration is public, invitation-only or admin-created.

Define simulated transfer rules and what counts as a successful, failed or pending transfer.

Mark real payments, real bank connections and real-money handling as out of scope.

Create acceptance criteria for each feature.

## Deliverables

Written scope.

Role and screen list.

Required/optional/later feature list.

## Completion checklist

☐ Every feature has a purpose.

☐ Demo-only boundaries are explicit.

☐ No real-money feature is implied.

# Phase 3: Plan the design system and user experience

Purpose: Create a consistent professional visual direction before implementing all screens.

## Tasks

Choose typography, spacing, card shapes, borders, shadows and responsive behaviour.

Select a restrained colour palette with accessible contrast and a clear primary action colour.

Sketch desktop sidebar, top navigation and mobile navigation.

Design success, warning, error, loading and empty states as well as normal screens.

Plan reusable buttons, form fields, tables, status badges, dialogs and toast messages.

Place a clear demo disclaimer in appropriate locations.

## Deliverables

Wireframes or sketches.

Mini style guide.

Reusable UI component list.

## Completion checklist

☐ Pages share consistent styling.

☐ Desktop and mobile layouts are usable.

☐ Status is not communicated by colour alone.

# Phase 4: Configure Laravel and frontend assets

Purpose: Create a maintainable Laravel structure and working asset pipeline.

## Tasks

Run the app locally with php artisan serve.

Configure app name, timezone and local .env values; generate APP_KEY if needed.

Confirm Vite/npm workflow and run npm.cmd install and npm.cmd run dev when appropriate.

Set up Bootstrap 5 and custom CSS/JavaScript using a compatible documented method.

Create the base Blade layout, sidebar, top navigation, footer and flash-message component.

Keep controllers, form requests, services, models and views organized by responsibility.

## Deliverables

Stable Laravel app.

Working frontend asset build.

Reusable Blade layout.

## Completion checklist

☐ Pages render without errors.

☐ CSS/JS assets load.

☐ Local server can be started and stopped.

# Phase 5: Design database schema and relationships

Purpose: Model data so balances and transaction records remain consistent and traceable.

## Tasks

Plan migrations and relationships before feature implementation.

Suggested tables: users, accounts, transactions, transfers, beneficiaries, invoices, notifications and audit_logs.

Decide whether balances are derived from ledger entries, cached, or both; define reconciliation rules.

Give transactions unique references, type, status, amount, currency, account and timestamps.

Use decimal database columns for money, never floating-point values for monetary calculations.

Add foreign keys and indexes for owners, account IDs, references, statuses and transaction dates.

Define deletion rules that preserve financial-style history and audit trails.

## Deliverables

Schema notes or ER diagram.

Migrations and Eloquent relationships.

Balance/ledger rules.

## Completion checklist

☐ Migrations run on a fresh database.

☐ Relationships and indexes are appropriate.

☐ Amounts and currencies are consistent.

Important: The browser must never be trusted to decide the authoritative balance or transfer status.

# Phase 6: Connect MySQL and configure environments

Purpose: Connect Laravel to a database managed by Laragon.

## Tasks

Start MySQL and create a dedicated ICF_Investment database using phpMyAdmin or another Laragon database tool.

Set DB_CONNECTION, DB_HOST, DB_PORT, DB_DATABASE, DB_USERNAME and DB_PASSWORD in local .env to match the actual local setup.

Run php artisan config:clear after changes.

Run php artisan migrate and resolve errors before proceeding.

Keep credentials in .env and ensure .env is excluded from Git.

Plan separate local and hosted environment settings.

## Deliverables

Working MySQL database.

Successful migrations.

Safe environment configuration.

## Completion checklist

☐ Laravel connects to MySQL.

☐ Migrations complete.

☐ Credentials are not hardcoded into source files.

# Phase 7: Build authentication and authorization

Purpose: Ensure users sign in safely and only access their own data.

## Tasks

Implement login/logout; add registration only if required.

Use Laravel-supported password hashing; never store plaintext passwords.

Add password reset if required and configure delivery safely.

Protect authenticated routes with middleware.

Enforce customer/admin permissions on the server for every sensitive action.

Validate input, retain CSRF protection and rate-limit login attempts.

Build profile and password-change screens without collecting real banking credentials.

## Deliverables

Authentication pages.

Protected routes.

Role/permission rules.

## Completion checklist

☐ Guests cannot access private pages.

☐ Users cannot view others’ records by changing a URL ID.

☐ Passwords are hashed.

☐ Logout ends the session.

# Phase 8: Create demo users and seed account history

Purpose: Populate the project with realistic but fictional, reconciled records.

## Tasks

Create factories and seeders for demo users, accounts, beneficiaries and transaction history.

Set a sample opening balance and generate chronological credits/debits.

Ensure opening balance + credits - debits equals the displayed closing balance.

Use fictional names, masked identifiers and synthetic descriptions.

Make local seeders repeatable and avoid demo credentials in production.

Label all sample accounts and activity DEMO/SIMULATED.

## Deliverables

Demo account and history.

Repeatable seeders.

Balance reconciliation check.

## Completion checklist

☐ Fresh database can be seeded.

☐ History reconciles to displayed balance.

☐ No real personal/financial data is used.

# Phase 9: Build dashboard, accounts and transaction history

Purpose: Display live database information in a polished, useful interface.

## Tasks

Build overview cards for demo balance, account summary, credits/debits and recent activity.

Create account-detail and transaction-history pages.

Add server-side search, date filters, type/status filters and pagination.

Format amounts, dates, references and statuses consistently.

Design responsive tables and empty states.

Use reusable Blade components for cards, badges and transaction rows.

## Deliverables

Dashboard.

Account details.

Filterable transaction history.

## Completion checklist

☐ Numbers come from database queries, not hardcoded page text.

☐ Filters and pagination work.

☐ Mobile layouts are usable.

# Phase 10: Implement simulated transfers

Purpose: Create a complete transfer experience without moving real money.

## Tasks

Build beneficiary selection, amount input and optional reference fields.

Validate positive amount, currency, ownership, account status and sufficient demo balance on the server.

Show a review/confirmation screen before submission.

Use a database transaction and appropriate row locking for related balance/ledger updates.

Write debit and credit ledger entries consistently and update any cached balance atomically.

Generate a unique transfer reference and define statuses.

Prevent duplicate submissions with an idempotency key or equivalent strategy.

Create a receipt view and record important events in audit logs.

## Deliverables

Transfer form and review screen.

Transfer service and status handling.

Receipt view.

## Completion checklist

☐ Insufficient funds are rejected.

☐ Failed transfers cannot partially update balances.

☐ Duplicate submissions do not double-debit.

☐ Each transfer is traceable.

Important: Do not connect real bank rails, mobile money or payment processors as part of this demo.

# Phase 11: Build beneficiary management

Purpose: Allow users to maintain saved recipients for simulated transfers.

## Tasks

Implement add, list, edit and deactivate/remove beneficiary flows.

Validate and normalize all fields.

Mask sensitive-looking identifiers in the UI and seed only fictional examples.

Enforce ownership on every beneficiary route and transfer request.

Preserve historical transfer records when a beneficiary is deactivated.

## Deliverables

Beneficiary pages and forms.

Validation and ownership checks.

Beneficiary selection in transfer flow.

## Completion checklist

☐ Users see only their own beneficiaries.

☐ Invalid data is rejected server-side.

☐ History remains intact.

# Phase 12: Generate receipts, invoices and statements

Purpose: Produce professional, downloadable documents from stored records.

## Tasks

Define which documents are needed: transfer receipt, invoice if applicable and date-range account statement.

Create consistent templates with reference, date, account label, currency, totals and transaction rows.

Choose and install a Laravel-compatible PDF package during implementation.

Authorize downloads so users only access their own documents.

Validate date ranges and handle empty statements.

Mark financial-style documents DEMO/SIMULATED.

## Deliverables

Document templates.

PDF download endpoints.

Authorization/date validation.

## Completion checklist

☐ Totals match stored records.

☐ PDFs are readable and printable.

☐ Users cannot download another user’s records.

☐ Simulation label is visible.

# Phase 13: Add charts and notifications

Purpose: Summarize activity without misrepresenting demo data.

## Tasks

Use Chart.js for activity trends and credit-versus-debit summaries.

Generate chart data from server-side database aggregates.

Add notifications for simulated transfer success/failure and relevant account events.

Support date ranges and useful empty states.

Avoid guaranteed-return or investment-advice claims unless a separate reviewed feature is defined.

## Deliverables

Charts and summary metrics.

Notification list or toast messages.

Date-range controls.

## Completion checklist

☐ Charts match underlying records.

☐ Charts work on mobile.

☐ Notifications do not leak another user’s data.

# Phase 14: Build admin tools and audit logs

Purpose: Provide authorized management tools and a traceable activity history.

## Tasks

Create a protected admin dashboard with demo-user and account summaries.

Add safe user management and account-disable actions.

Log important events: failed logins, profile changes, transfer creation/status changes and admin actions.

Store actor, action, target, timestamp and safe metadata; never log passwords or secrets.

Restrict audit logs and paginate large results.

Require explicit confirmation for destructive demo-data operations.

## Deliverables

Admin dashboard.

Audit log viewer.

Protected management actions.

## Completion checklist

☐ Regular users cannot access admin routes.

☐ Important actions create audit records.

☐ Secrets are not logged.

# Phase 15: Harden security and privacy

Purpose: Reduce common application risks before sharing the demo.

## Tasks

Review authorization for every record lookup, transfer and document download.

Use validation, CSRF protection, escaped Blade output, safe file handling and parameterized database access.

Use database transactions and duplicate-request protection for financial-style changes.

Rate-limit sensitive endpoints and configure secure session/cookie settings for deployment.

Review mass assignment, error pages, debug settings and dependency advisories.

Use least-privilege database credentials and HTTPS when hosted.

Avoid unnecessary personal data and document retention choices.

Keep the non-licensed demo boundary clear.

## Deliverables

Security checklist.

Reviewed permissions and validation.

Production-safe configuration plan.

## Completion checklist

☐ Public visitors do not see debug traces.

☐ Secrets are not committed.

☐ Ownership checks protect sensitive routes.

☐ Balance changes are atomic and traceable.

# Phase 16: Test the application

Purpose: Check that critical workflows are reliable before deployment.

## Tasks

Test authentication, authorization, filtering, beneficiaries, statements and admin permissions.

Test successful/failed transfers, insufficient balance, invalid amount, invalid beneficiary, duplicate submit and database failure.

Test opening balance + credits - debits = closing balance.

Test concurrent requests so a balance cannot be spent twice.

Check PDF totals, date filters, empty states, mobile layout and browser console.

Verify a fresh setup can migrate and seed the database.

Track bugs, fix blockers and rerun tests after changes.

## Deliverables

Automated tests for critical rules.

Manual QA checklist.

Bug list and release candidate.

## Completion checklist

☐ Critical workflows pass.

☐ Unauthorized requests fail safely.

☐ No unexplained balance mismatch remains.

☐ Fresh setup instructions work.

# Phase 17: Prepare GitHub repository and documentation

Purpose: Make the project easy for reviewers and future developers to understand.

## Tasks

Commit changes in small, understandable units with clear messages.

Write a README with purpose, features, stack, prerequisites and setup commands.

Document database creation, migrations, seeding and how to run Laravel and Vite.

Keep any demo credentials clearly non-production and do not expose secrets.

Add screenshots and explain the simulated-money boundary.

Review .gitignore, .env.example and repository contents before pushing.

## Deliverables

GitHub-ready repository.

README/setup guide.

Screenshots and demo instructions.

## Completion checklist

☐ A reviewer can clone and follow the guide.

☐ No secrets or real customer data are committed.

☐ Git history is understandable.

# Phase 18: Deploy and complete the final review

Purpose: Publish a controlled portfolio demo after local testing is complete.

## Tasks

Choose a host compatible with the required PHP/Laravel version, database, Composer and frontend build process.

Set production environment variables securely; use APP_ENV=production, APP_DEBUG=false and a valid APP_KEY.

Enable HTTPS, least-privilege database access and appropriate file permissions.

Run migrations deliberately and use only safe demo data.

Build frontend assets for production and verify storage permissions/links if needed.

Test login, dashboard, filters, simulated transfers, PDF downloads, responsiveness and error handling on the deployed URL.

Add a clear demo disclaimer and portfolio description.

Document a rollback/recovery approach.

## Deliverables

Hosted demo.

Public README and screenshots.

Final release checklist.

## Completion checklist

☐ Debug mode is off.

☐ HTTPS works.

☐ No real-money functionality or claims are present.

☐ Critical flows pass on the hosted site.

Important: A real financial product needs legal, regulatory, security and provider review beyond this portfolio roadmap.

# Database planning reference

Finalize the exact schema in Phase 5. This is a starting point for planning, not a finished database design.

| Table | Purpose | Important considerations |
| --- | --- | --- |
| users | Login identity/profile | Hashed password, role/permissions, status |
| accounts | Demo account records | Owner, masked reference, currency, status |
| transactions | Ledger entries/activity | Reference, debit/credit, amount, currency, status, account |
| transfers | Transfer workflow record | Sender/recipient, amount, status, idempotency key |
| beneficiaries | Saved recipients | Owner, display name, masked identifier, status |
| invoices | Invoices if needed | Number, parties, totals, due date/status |
| notifications | User alerts | Owner, type, content, read timestamp |
| audit_logs | Security/admin event history | Actor, action, target, timestamp, safe metadata |

# Rules for all money-like features

Use decimal values and store currency explicitly.

Never trust a balance, amount, account owner or transfer status supplied by the browser.

Validate sensitive operations on the server.

Perform related ledger and balance changes atomically.

Give every completed transfer a unique reference and auditable entries.

Prevent duplicate transfer submissions.

Reconcile displayed balances against ledger activity.

Use fictional data and label accounts, transfers, receipts and statements DEMO/SIMULATED.

# Milestones

Milestone A — Environment ready: Phase 1 complete; local tools and Laravel run.

Milestone B — Foundation ready: Phases 2–6 complete; requirements, layout, migrations and database are stable.

Milestone C — Core account experience: Phases 7–9 complete; authentication, seeded data, dashboard and history work.

Milestone D — Main workflows: Phases 10–14 complete; transfers, beneficiaries, documents, charts, admin and audit work.

Milestone E — Release ready: Phases 15–18 complete; security, tests, docs and deployment checks pass.

# Practical working rules

Complete one phase at a time; do not implement the entire app in one large change.

Run the app and test after each phase.

Keep a known-good Git commit before major changes.

If a command fails, stop and fix the first error before continuing.

Never share .env values, passwords, API keys or private credentials in screenshots.

When requesting help, include the phase, command run and full error message.

# Where to begin

The current confirmed result is “Laravel Framework 13.38.0” from `php artisan --version`. Start implementation by completing Phase 1: verify the tool versions, ZIP extension, Laragon services, database availability and Git safety. Then move to Phase 2. Do not skip ahead when a setup check is failing.

# Roadmap corrections — apply before implementation

Phase order correction: Build beneficiary management before simulated transfers. The corrected order is Phase 10 — Build beneficiary management; Phase 11 — Implement simulated transfers. Transfers may use only beneficiaries owned by the signed-in user.

Ledger correction: Rename the planned transactions ledger table to ledger_entries and treat it as immutable. The account history interface is a query/view over ledger entries and transfers, not an editable source of truth.

External-beneficiary correction: For an external simulated beneficiary, record the customer debit against a defined DEMO clearing/suspense account. Do not imply that the beneficiary has an internal account unless one exists in the demo data.

Balance correction: The ledger is authoritative. An optional accounts.cached_balance may be maintained only inside the same database transaction and reconciled regularly against ledger sums.

Idempotency correction: Store an idempotency key for each submitted transfer and enforce a database unique index scoped to the sending account. Repeated requests must return the original result and never create another debit.

Authentication correction: Before Phase 7, choose a Laravel-supported authentication starter kit (for example, Laravel Breeze) and document the selected package, routes, rate limits and password-reset/mail approach.

Scope correction: Invoices are optional and are out of the first release unless their issuer, recipient, totals and lifecycle are defined in Phase 2. Transfer receipts and account statements remain required documents.

Deployment correction: If the selected features use mail, queues, scheduled tasks or generated files, Phase 18 must configure a queue worker, scheduler, mail delivery, storage link/permissions, backups, error monitoring and a recovery check.

Audit correction: Audit logs must be append-only in application logic, contain no secrets, and have documented retention/privacy rules.